## Slide 1
Thoughts
Tabular Analysis
Multi-GPT Endpoint
Support for Foundry Models*
Conversation Export
Message Export
Agent/Action Improvements
Conversation Summaries
Improved Performance with Background Threading
Chat Background Run
Chat Notification
Chat Tutorial
Workspace Tutorial
Feedback Submission
Notification Registration
Improved Deployment Workflow
Search API
Document Compare
  1 to 1
  1 to Many
April 7
April 16
Assigned Knowledge for Agents
April 23
More Tutorials
Copilot Integration
Teams App Integration
April 30
Google Workspace Sync
File Share Sync to Workspaces
  SMB Share
  NFS Share
  Auto Tagging
May 14
Workflows
  Summarize
  Criteria Review
May 21
Workflows
  Use Agents
  Time Triggers
May 28
Group Chat
June 11
Release Schedule – Updated April 3rd, 2026